PRODUCT REQUIREMENTS DOCUMENT

Personalized Movie Recommendation System

Using Collaborative Filtering

| Field | Value |
| --- | --- |
| Document status | Draft - baseline for development |
| Version | 1.0 |
| Date | 29 September 2026 |
| Primary focus | ML-first development with a later production web application |
| Target stack | Python, Pandas, NumPy, Scikit-learn, FastAPI, PostgreSQL, React, Docker |
| Primary recommendation approach | Collaborative filtering with user-based CF, item-based CF, and matrix factorization |
| Primary deliverable | A personalized Top-N movie recommender with measurable offline evaluation and an API-ready model artifact |

Document purpose: define what will be built, why it is built, how success will be measured, and the boundaries of the first release.

# Table of Contents

1. Executive Summary

2. Problem Statement

3. Product Vision

4. Goals and Non-Goals

5. Scope and Release Strategy

6. Stakeholders and Actors

7. Personas and User Journeys

8. Functional Requirements

9. Recommendation System Requirements

10. Data Requirements

11. Machine Learning Design

12. Evaluation and Success Metrics

13. System Architecture

14. Database and Data Model

15. API Requirements

16. UI/UX Requirements

17. Security, Privacy, and Responsible Data Handling

18. Non-Functional Requirements

19. Monitoring and Operations

20. Development Plan and Milestones

21. Risks, Assumptions, and Dependencies

22. Acceptance Criteria

23. Future Enhancements

Appendix A. Use Case Inventory

Appendix B. Dataflow Summary

Appendix C. Proposed Project Structure

Appendix D. Glossary

# 1. Executive Summary

The Personalized Movie Recommendation System is a software and machine learning product that learns from user-movie interactions and recommends movies that match each user's demonstrated preferences. The first release will prioritize a reliable collaborative filtering engine, rigorous offline evaluation, and a clean data pipeline so the recommender can later be exposed through a FastAPI service and React application.

The product is intentionally designed as an ML-first project. The recommendation model, training pipeline, evaluation protocol, saved artifacts, and recommendation-serving interface will be established before full UI and deployment work begins. This sequencing reduces architectural rework and makes the ML output testable independently.

# 2. Problem Statement

Users face a large and continuously growing catalog of movies. Simple browsing, popularity lists, or generic genre filters do not capture individual taste well enough for a personalized experience. The system must use observed user-movie behavior to discover preference patterns and generate a ranked set of movies for each user.

The core technical challenge is recommendation under sparse feedback: most users interact with only a small fraction of available movies, leaving a large number of unknown user-movie preferences. The system therefore needs to learn useful similarity or latent preference representations while avoiding recommendations the user has already consumed.

# 3. Product Vision

Build a recommendation platform in which the data science component is a first-class product capability: every recommendation is produced by a repeatable pipeline, evaluated with clear metrics, stored with traceable metadata, and eventually served through an application interface.

Personalize from explicit ratings and implicit interactions.

Provide Top-N recommendations rather than only predicted ratings.

Support explanation text such as “Because you liked X”.

Improve recommendations as additional interactions arrive.

Keep the architecture modular so recommendation algorithms can be swapped without redesigning the whole product.

# 4. Goals and Non-Goals

## 4.1 Goals

Build a reproducible collaborative filtering pipeline.

Implement user-based and item-based collaborative filtering.

Implement a model-based approach such as matrix factorization.

Evaluate recommendation quality using ranking and rating metrics.

Create a saved model/artifact that can be loaded by a recommendation service.

Support new-user onboarding for cold-start mitigation.

Log recommendation events and feedback for later improvement.

Create an API contract that separates the ML engine from the UI.

## 4.2 Non-Goals for v1

Real-time model retraining on every user click.

A fully autonomous deep-learning recommender.

A production-scale distributed data platform.

Content licensing or full movie streaming.

Replacing human-curated editorial content.

# 5. Scope and Release Strategy

| Release | Included | Excluded / Deferred |
| --- | --- | --- |
| MVP - ML | Dataset, preprocessing, interaction matrix, baseline popularity model, user-based CF, item-based CF, matrix factorization, evaluation, model artifacts | Production UI, real-time retraining |
| MVP - Product | Authentication, browse/search, movie details, ratings, watchlist, recommendations, recommendation history | Social features, streaming |
| V2 | Hybrid recommendations, better cold-start, diversity controls, explanations, caching, monitoring dashboard | Large-scale distributed training |
| V3 | Advanced ranking, online learning, A/B testing, richer personalization | Unbounded feature expansion |

# 6. Stakeholders and Actors

| Actor | Primary responsibilities |
| --- | --- |
| User | Register/login, browse/search movies, view details, rate, like/dislike, add to watchlist, receive recommendations, give feedback, view history and taste profile. |
| Admin | Manage users and movie metadata, monitor system health, review recommendation statistics and data quality. |
| Recommendation Engine | Build preference representations, generate candidates, rank results, produce explanation metadata. |
| Data/ML Pipeline | Load data, clean/transform interactions, train models, evaluate models, save artifacts. |
| Database | Persist users, movies, ratings, interactions, watchlist, recommendation results and metadata. |

# 7. Personas and User Journeys

## 7.1 Primary User

A movie viewer who wants useful recommendations without manually browsing a large catalog. The user is willing to rate a few movies and may provide likes, dislikes, views, or watchlist events.

## 7.2 New User Journey

Register or log in.

Select favorite movies and/or genres during onboarding.

Receive an initial recommendation list.

Rate or interact with recommended movies.

See recommendations adapt after new interactions.

## 7.3 Returning User Journey

Open home page.

System fetches current user profile and recent interactions.

Recommendation service generates candidates and ranks them.

UI displays Top-N recommendations with optional explanations.

User interacts with movies; interaction data is persisted for future model updates.

# 8. Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | Registration and login | System shall allow users to create an account and authenticate securely. |
| FR-02 | Movie browsing | System shall display movies with searchable/filterable metadata. |
| FR-03 | Movie details | System shall show title, year, genres, description, poster, and available rating information. |
| FR-04 | Rating | System shall allow a user to create or update a movie rating. |
| FR-05 | Like/dislike | System shall record positive and negative preference signals. |
| FR-06 | Watchlist | System shall allow users to add and remove movies from a personal watchlist. |
| FR-07 | Recommendations | System shall return a ranked Top-N recommendation list for an identified user. |
| FR-08 | Recommendation explanation | System should return a concise machine-readable explanation reason when available. |
| FR-09 | Recommendation history | System shall persist generated recommendation results or recommendation snapshots for audit/history. |
| FR-10 | Feedback loop | System shall capture recommendation feedback and downstream interaction events. |
| FR-11 | Admin management | Admin shall manage movie metadata and view system/recommendation statistics. |
| FR-12 | Evaluation | ML pipeline shall produce evaluation reports for candidate models. |

# 9. Recommendation System Requirements

| ID | Area | Requirement |
| --- | --- | --- |
| REC-01 | Personalization | Recommendations must depend on the user’s learned interaction profile when sufficient history exists. |
| REC-02 | Top-N output | The engine must support configurable N (for example N=10). |
| REC-03 | Seen-item filtering | Items already rated/consumed can be filtered from default recommendation output. |
| REC-04 | Cold start | New users shall receive an onboarding/popularity-based fallback until enough interactions exist. |
| REC-05 | Diversity | The ranking layer should support diversity constraints to reduce repetitive results. |
| REC-06 | Reproducibility | Training runs shall record dataset version, parameters, model type and evaluation metrics. |
| REC-07 | Traceability | Recommendation responses should carry algorithm/model version metadata internally. |
| REC-08 | Latency target | Online recommendation retrieval should target sub-second application-level response for cached/precomputed recommendations. |

# 10. Data Requirements

## 10.1 Initial Dataset

The initial ML experiments can use MovieLens-style data containing movie identifiers, movie metadata, user identifiers, ratings, and timestamps. The exact dataset variant must be recorded in the experiment metadata before training.

## 10.2 Raw Data

movies: movie identifier, title, genres and available metadata.

ratings: user identifier, movie identifier, rating, timestamp.

Optional interaction data: views, likes, dislikes, watchlist additions, clicks.

## 10.3 Data Quality Rules

Validate unique keys and duplicate interaction behavior.

Check rating range against the dataset definition.

Check missing identifiers and referential integrity.

Remove or quarantine malformed records.

Document any filtering thresholds such as minimum ratings per user/movie.

Create a processed dataset with a clear train/validation/test split strategy.

# 11. Machine Learning Design

## 11.1 ML Pipeline

Raw Dataset
    -> Data Loading
    -> Data Validation & Cleaning
    -> Preprocessing
    -> User-Movie Interaction Matrix
    -> Baseline Model
    -> Collaborative Filtering Models
    -> Candidate Generation
    -> Ranking / Filtering
    -> Evaluation
    -> Model Selection
    -> Artifact Export

## 11.2 Baselines

Global popularity / most-rated baseline.

User mean or global mean rating baseline for rating prediction comparisons.

## 11.3 User-Based Collaborative Filtering

Represent each user by their movie interaction vector.

Compute user-user similarity using a documented similarity function such as cosine similarity or Pearson correlation.

Select nearest neighbors.

Aggregate neighbor preferences for unseen movies.

Rank candidate movies by predicted preference.

## 11.4 Item-Based Collaborative Filtering

Represent each movie by the users who interacted with it.

Compute item-item similarity.

Find movies similar to items already liked/rated by the target user.

Aggregate similarity-weighted signals.

Filter previously consumed items and rank candidates.

## 11.5 Matrix Factorization

The system should implement a model-based collaborative filtering experiment in which the interaction matrix is approximated using latent user and movie factors. A common conceptual form is R approximately U times V-transpose, where U represents user factors and V represents movie factors. The exact algorithm, regularization, number of latent factors, learning rate and stopping criteria must be captured in experiment metadata.

## 11.6 Cold Start

New user: onboarding favorites/genres + popularity/trending fallback.

New movie: popularity/content metadata fallback until interaction data accumulates.

## 11.7 Candidate Generation and Ranking

1. Generate candidates from CF model(s)
2. Remove seen/rated items as configured
3. Apply business rules and eligibility filters
4. Apply diversity or genre spread rules
5. Rank by model score / blended score
6. Return Top-N with internal metadata

# 12. Evaluation and Success Metrics

Recommendation quality should not be judged by a single metric. Rating-prediction metrics and Top-N ranking metrics answer different questions and should be reported separately.

| Metric | Purpose | Use |
| --- | --- | --- |
| RMSE | Measures error between predicted and observed ratings. | Use for rating-prediction experiments. |
| MAE | Average absolute rating error. | Use as a simple complementary error metric. |
| Precision@K | Fraction of Top-K recommendations considered relevant. | Use for ranking quality. |
| Recall@K | Fraction of relevant items retrieved in Top-K. | Use for ranking coverage. |
| NDCG@K | Rewards relevant items appearing higher in the ranked list. | Use for ranking order quality. |
| Coverage | How much of the catalog can be recommended. | Use to detect over-popularity. |
| Diversity | How different recommended items are from one another. | Use to detect repetitive recommendations. |

## 12.1 Evaluation Protocol

Use a leakage-aware train/validation/test split.

Prefer a time-aware split when timestamps support it.

Do not allow test interactions to influence training features.

Evaluate multiple K values such as 5, 10 and 20.

Compare all complex models against a simple baseline.

Record dataset version, random seed, parameters, metrics and artifact path.

# 13. System Architecture

USER
  |
  v
React / Web UI
  | REST / JSON
  v
FastAPI Backend
  |-------------------------------|
  v                               v
Auth / Movie / Interaction     Recommendation Service
  |                               |
  v                               +--> Model Artifacts
PostgreSQL                        +--> Candidate Generation
                                  +--> Ranking / Filtering
                                  |
                                  v
                             Top-N Results

## 13.1 Offline vs Online

Offline: data preparation, training, evaluation, model artifact creation.

Online: user request, preference lookup, candidate generation, ranking, response.

# 14. Database and Data Model

| Table | Key fields | Purpose |
| --- | --- | --- |
| users | user_id PK, name, email, password_hash, created_at | Account and profile data |
| movies | movie_id PK, title, release_year, duration, language, poster_url, description | Movie catalog metadata |
| genres | genre_id PK, genre_name | Genre reference data |
| movie_genres | movie_id FK, genre_id FK, composite PK | Movie-to-genre many-to-many relationship |
| ratings | rating_id PK, user_id FK, movie_id FK, rating, timestamp | Explicit preference signal |
| watchlist | watchlist_id PK, user_id FK, movie_id FK, added_at | Saved movies |
| movie_interactions | interaction_id PK, user_id FK, movie_id FK, interaction_type, timestamp | Implicit interaction events |
| recommendations | recommendation_id PK, user_id FK, movie_id FK, score, algorithm, generated_at | Generated recommendation history/metadata |

## 14.1 Conceptual Relationships

USER 1 ---- N RATINGS N ---- 1 MOVIE
USER 1 ---- N WATCHLIST N ---- 1 MOVIE
USER 1 ---- N INTERACTIONS N ---- 1 MOVIE
MOVIE 1 ---- N MOVIE_GENRES N ---- 1 GENRE
USER 1 ---- N RECOMMENDATIONS N ---- 1 MOVIE

# 15. API Requirements

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/auth/register | Create user account |
| POST | /api/auth/login | Authenticate user |
| GET | /api/movies | Browse/search movies |
| GET | /api/movies/{movie_id} | Get movie details |
| POST | /api/ratings | Create or update rating |
| POST | /api/interactions | Record like/dislike/view/watchlist interaction |
| GET | /api/recommendations | Get personalized recommendations |
| GET | /api/recommendations/history | Get recommendation history |
| GET | /api/users/profile | Get profile and taste summary |
| PUT | /api/users/profile | Update user profile/onboarding preferences |
| GET | /api/admin/stats | Admin system/recommendation statistics |

## 15.1 Recommendation Response Contract

{
  "user_id": 101,
  "model_version": "cf-mf-v1",
  "generated_at": "2026-09-29T10:00:00Z",
  "recommendations": [
    {
      "movie_id": 296,
      "score": 0.91,
      "rank": 1,
      "reason": "Similar users rated this highly"
    }
  ]
}

# 16. UI/UX Requirements

| Screen | Key requirements |
| --- | --- |
| Login/Register | Email/username, password, validation, secure session handling. |
| Onboarding | Select favorite movies/genres; collect a small number of high-signal preferences. |
| Home | Personalized recommendations, trending/popular fallback, quick actions. |
| Search/Browse | Search title, filter by genre/year and view details. |
| Movie Details | Poster, metadata, rating, like/dislike, watchlist, recommendation reason. |
| Recommendations | Top-N list, optional explanation, feedback actions. |
| Watchlist | Saved movies with remove action. |
| User Dashboard | Taste profile, rating history, interaction summary, recommendation history. |

## 16.1 UX Principles

Make recommendations the primary action after login.

Explain the recommendation without exposing raw model internals.

Make rating/feedback low-friction.

Handle empty states explicitly.

Design for responsive desktop and mobile layouts.

# 17. Security, Privacy, and Responsible Data Handling

Store password hashes, never plaintext passwords.

Use authenticated API access and authorization checks.

Validate and sanitize API inputs.

Avoid logging sensitive credentials or tokens.

Restrict admin operations to authorized roles.

Define data retention rules for interaction logs.

Make clear that recommendations are algorithmic suggestions, not guarantees of preference.

# 18. Non-Functional Requirements

| Category | Target / requirement |
| --- | --- |
| Performance | Aim for responsive API calls; recommendation retrieval should be optimized for low latency. |
| Scalability | Recommendation engine should be modular so candidate generation and serving can be cached or scaled independently. |
| Reliability | Graceful fallback to popularity recommendations when the model is unavailable. |
| Security | JWT/session security, password hashing, role checks, input validation. |
| Maintainability | Separate data, model, service, API and UI layers. |
| Reproducibility | Version datasets, training configuration, code and model artifacts. |
| Observability | Log model version, response latency, recommendation request status and error rates. |
| Usability | Responsive, understandable recommendation explanations and clear feedback controls. |

# 19. Monitoring and Operations

API health and error rate.

Recommendation request latency.

Fallback recommendation rate.

Model version served.

Interaction volume and distribution drift.

Catalog coverage and recommendation diversity.

Offline metric history for each training run.

# 20. Development Plan and Milestones

| Phase | Work | Deliverable |
| --- | --- | --- |
| Phase 1 - ML foundation | Dataset selection, EDA, cleaning, interaction matrix, baseline | Clean notebook + processed dataset |
| Phase 2 - CF models | User-based CF, item-based CF, candidate generation | Working recommendation prototypes |
| Phase 3 - Model-based CF | Matrix factorization, tuning, artifact export | Selected model + model artifact |
| Phase 4 - Evaluation | Time split, Precision/Recall/NDCG/RMSE/MAE, comparison | Evaluation report |
| Phase 5 - Backend | FastAPI, PostgreSQL, recommendation endpoint | Working API |
| Phase 6 - Frontend | React pages and API integration | Working web app |
| Phase 7 - Product features | Explanations, watchlist, history, feedback, onboarding | Personalized user experience |
| Phase 8 - Deployment | Docker, configuration, monitoring | Deployable system |

# 21. Risks, Assumptions, and Dependencies

## 21.1 Risks

Sparse user-movie matrix may reduce personalization quality.

Popularity bias may dominate recommendations.

Cold-start users may have insufficient signal.

Offline metrics may not fully reflect real user satisfaction.

Data leakage during evaluation can make results appear better than they are.

Recommendation explanations may oversimplify model behavior.

## 21.2 Assumptions

The initial dataset contains valid user-movie interaction records.

A movie catalog with stable movie IDs is available.

Users provide explicit or implicit feedback over time.

The first deployment can tolerate batch or near-batch model updates.

## 21.3 Dependencies

Python ML ecosystem, chosen dataset, PostgreSQL, FastAPI, React, Docker.

# 22. Acceptance Criteria

| ID | Acceptance criterion |
| --- | --- |
| AC-01 | Dataset loads reproducibly and passes documented validation checks. |
| AC-02 | At least one popularity baseline and two CF approaches produce Top-N recommendations. |
| AC-03 | Matrix factorization experiment is trained and saved as a versioned artifact. |
| AC-04 | Evaluation report includes rating and ranking metrics with a leakage-aware split. |
| AC-05 | Recommendation function filters ineligible/seen movies according to configured rules. |
| AC-06 | Cold-start fallback returns recommendations for a new user with no history. |
| AC-07 | Recommendation response includes ranking score and internal model version metadata. |
| AC-08 | User interactions can be stored and are available for future retraining. |
| AC-09 | FastAPI endpoint can load the saved model/artifacts and return Top-N results. |
| AC-10 | Core UI flow works end-to-end: login -> browse -> interact -> recommend. |

# 23. Future Enhancements

Hybrid recommendation combining collaborative and content-based signals.

Advanced learning-to-rank model.

Context-aware recommendations using time, session, or mood signals.

Real-time or streaming interaction updates.

A/B testing framework for ranking strategies.

Model drift and automated retraining pipelines.

More sophisticated explainability and recommendation provenance.

Caching and large-scale serving improvements.

# Appendix A. Use Case Inventory

| Actor | Use case | Primary outcome |
| --- | --- | --- |
| User | Register/Login | Authenticated user session |
| User | Browse Movies | Movie catalog visible |
| User | Search Movies | Matching movie list |
| User | View Movie Details | Detailed movie information |
| User | Rate Movie | Explicit preference stored |
| User | Like/Dislike Movie | Positive/negative signal stored |
| User | Add to Watchlist | Movie saved for later |
| User | View Personalized Recommendations | Ranked Top-N list |
| User | Give Feedback on Recommendations | Feedback event stored |
| User | View Recommendation History | Past recommendation snapshots |
| Admin | Manage Users | Account administration |
| Admin | Manage Movies | Catalog administration |
| Admin | Manage Movie Metadata | Metadata quality |
| Admin | Monitor Recommendation System | Health/quality visibility |
| Admin | View System Statistics | Usage and model metrics |

# Appendix B. Dataflow Summary

USER
  -> UI
  -> FastAPI
  -> Auth / Movie / Interaction services
  -> PostgreSQL

Offline ML:
Ratings + interactions
  -> validation/cleaning
  -> preprocessing
  -> interaction matrix
  -> baseline + CF + matrix factorization
  -> evaluation
  -> saved model artifacts

Online inference:
User request
  -> recommendation service
  -> load user profile + model artifacts
  -> candidate generation
  -> filtering
  -> ranking
  -> Top-N response
  -> UI

# Appendix C. Proposed Project Structure

movie-recommender/
|-- data/
|   |-- raw/
|   `-- processed/
|-- notebooks/
|   |-- 01_data_exploration.ipynb
|   |-- 02_preprocessing.ipynb
|   |-- 03_user_based_cf.ipynb
|   |-- 04_item_based_cf.ipynb
|   |-- 05_matrix_factorization.ipynb
|   `-- 06_evaluation.ipynb
|-- src/
|   |-- data/
|   |-- preprocessing/
|   |-- recommendation/
|   |-- evaluation/
|   `-- utils/
|-- models/
|-- api/
|-- frontend/
|-- tests/
|-- requirements.txt
`-- README.md

# Appendix D. Glossary

| Term | Meaning |
| --- | --- |
| Collaborative Filtering | Recommendation approach that learns from patterns across users and items. |
| User-Based CF | Recommends based on preferences of users with similar interaction patterns. |
| Item-Based CF | Recommends items similar to items a user has liked or rated. |
| Matrix Factorization | Model-based CF that represents users and items in latent factor spaces. |
| Top-N | The highest-ranked N recommended items. |
| Cold Start | Recommendation challenge when a user or item has little or no interaction history. |
| Candidate Generation | Stage that creates a pool of potentially recommendable items. |
| Ranking | Stage that orders candidate items by predicted usefulness/relevance. |
| Offline Evaluation | Testing recommendation quality on held-out historical data. |
| Model Artifact | Saved model/configuration files used to reproduce or serve predictions. |

Next implementation checkpoint: freeze this PRD, then begin ML Phase 1 with dataset selection, data audit, preprocessing design, and the first baseline recommender.